# Project Management and Risks

  - Project Management Tools

GitHub is used for version control, documentation storage, and tracking individual contributions. Project changes are organized through branches, commits, and pull requests.

YouTrack is used to manage project tasks, assign responsibilities, establish priorities and deadlines, and monitor progress.

GitHub Repository: https://github.com/Alinaa111/diploma_project.git

YouTrack Project: https://qoljet.youtrack.cloud/dashboard?id=177-0

# Team Responsibilities

Responsibilities are divided between team members according to the main project activities.

# Project Milestones

| Milestone | Expected Deliverable |
| --- | --- |
| Research and requirements analysis | Literature review, interviews, requirements specification |
| Dataset preparation | Collected and annotated facility images |
| Computer vision experimentation | Trained model and evaluation results |
| Application development | Mobile interface, backend, and mapping integration |
| System testing | Functional tests and computer vision performance evaluation |

| Final documentation | Completed diploma report and final presentation |
| --- | --- |

# Project Risks

| Risk | Possible Impact | Mitigation Strategy |
| --- | --- | --- |
| Insufficient dataset size | Reduced model accuracy | Collect additional images and use appropriate data augmentation |
| Poor image quality | Incorrect object detection | Apply image quality checks and preprocessing |
| Inconsistent annotations | Unreliable evaluation results | Use consistent annotation guidelines and review labels |
| Model detection errors | Incorrect accessibility information | Add verification warnings and manual review |
| Integration difficulties | Delays in application development | Implement and test components separately before integration |
| Time limitations | Incomplete functionality | Prioritize core features and track progress in YouTrack |

# Dependencies

The main project dependencies are:

    - Dataset annotation must be completed before model training and reliable evaluation.

    - The trained computer vision model is required for real AI detection functionality.

    - The backend and data storage are required for saving assessment results.

    - Mapping integration depends on facility location data and application functionality.

    - Final system evaluation depends on the completion of the relevant implementation components.

# Current Progress

The project is currently in the research, design, and planning stage. The initial research documentation, requirements, architectural diagrams, and UX prototype are being prepared for the first pre-defense. Further development activities will focus on dataset preparation, computer vision model evaluation, application implementation, and system integration. Project progress and individual contributions will be tracked through GitHub and YouTrack.